|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | |  | project progress  report | | | | |
| Project Name | Bookaholic Social Network | Project Code | BSN |
| Author | Phạm Thị Huyền | Project Manager | Phạm Thị Huyền |
| Date of Report | 11/20/2016 | Receiver | Supervisor |
| Reporting period**[[1]](#footnote-1)** | 11/01/2016 – 11/20/2016 | Nguyễn Văn Sang |

# Progress Description

|  |  |  |
| --- | --- | --- |
| Items | Information | Note |
| Start-date of project | 11/01/2016 |  |
| Estimated end-date | 11/20/2016 |  |
| Team size | 5 members | Phạm Thị Huyền  Thái Thị Cẩm Vân  Vũ Hải Đăng  Chu Minh Hải  Nguyễn Thị Hải Yến |
| Total estimated effort | 390 person days | 1 person day = 5 hours |
| Total effort spent | 280 person days | 1 person day = 5 hours |
| Effort spent in this period | 100 person days |  |
| Total effort left | 110 person days |  |

# Customer Complaints[[2]](#footnote-2)

## None

# Customer Support[[3]](#footnote-3)

## None

# Change Management[[4]](#footnote-4)

## None

# Quality Activities

## None

# Tasks matches/missed

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Task | Responsibility | Deliverable | Status | Remark | Re-schedule |
| 1 | Create SRS part 2 | HuyenPT | 11/03/2016 | Done |  |  |
| 2 | Create Achitecture Design part 2 | VanTTC | 11/04/2016 | Done |  |  |
| 3 | Create Class Design part 2 | HuyenPT  VanTTC | 11/05/2016 | Done |  |  |
| 4 | Create System Test Case  part 2 | YenNTH  HaiCM | 11/20/2016 | Done |  |  |
| 5 | Coding: Post functions,  Interaction functions (follow,  Report, join group) | DangVH  HuyenPT  VanTTC | 11/20/2016 | Done |  |  |
| 6 | Test source code part 1 | HaiCM | 11/04/2016 | Done |  |  |
| 7 | Create Test result | HaiCM | 11/07/2016 | Done |  |  |
| 8 | Create progress report | HuyenPT | 11/20/2016 | Done |  |  |
| 9 | Create report 5 | HuyenPT | 11/20/2016 | Done |  |  |

# Tasks planned for next period

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Responsibility | Deliverable | Planned end date |
| Create SRS part 3 | HuyenPT | 11/21/2016 | 11/22/2016 |
| Create Achitecture Design part 3 | VanTTC | 11/22/2016 | 11/23/2016 |
| Create Class Design part 3 | HuyenPT  VanTTC | 11/23/2016 | 11/25/2016 |
| Create System Test Case part 3 | YenNTH  HaiCM | 11/23/2016 | 12/04/2016 |
| Coding: Notification,  Message, View statistic | DangVH  HuyenPT  VanTTC | 11/23/2016 | 12/05/2016 |
| Test source code part 2 | HaiCM | 11/21/2016 | 11/21/2016 |
| Create Test result | HaiCM | 11/22/2016 | 11/24/2016 |
| Prepare data for Thesis Defend | HaiCM | 11/24/2016 | 11/24/2016 |
| Create progress report | HuyenPT | 12/13/2016 | 12/13/2016 |
| Create report 6 | HuyenPT | 12/13/2016 | 12/13/2016 |

# Problems and Suggestions

***Author***

***Phạm Thị Huyền***

1. Duration of reporting period is defined in project plan as daily, weekly, be-weekly and monthly. It’s weekly by default. Report may be performed on verbal form in meetings. [↑](#footnote-ref-1)
2. If no customer complaint is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-2)
3. If no customer request is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-3)
4. If no change request is received, it is noted as "None", and the table should be deleted [↑](#footnote-ref-4)